Release Plan 3/9/26 Getaway

High Level Goals:

- Have broad, permissive plane ticket searches

- Narrow searches on strict criteria

- Offer more user control of the plane ticket booking pipeline

- Provide curated flight plans with minimal input from users

User Stories:

- [Ticket Search] As a user, I want to input departure/arrival dates/locations to find plane tickets

- [Search Results] As a user, I want to see the results of my search

- [Within Range] As a user, I want to find tickets available within a date range

- [Autocomplete] As a user, I want to autocomplete my origin and destination

- [Merchant Links] As a user, I want to be able to book plane tickets from my search

- [Sortable Results] As a user, I want to be able to sort my results by date/cost

- [Permissive Destination] As a user, I want to be able to find flights to a general location, rather than a specific destination

- [Multiple Departures] As a user, I want to be able to input multiple departure locations

- [Permissive Dates] As a user, I want to be able to find tickets without entering departure/return dates

- [Narrow Searches] As a user, I want to be able to narrow my search with various parameters

  - Number of connecting flights

  - Include/Exclude Airlines

  - Max Price

  - Number of Travelers

- [Stored History] As a user, I want to see my recent searches without waiting

- [Getaway] As a user, I want to be recommended flights from my location alone

- [FAQ Page] As a user, I want to see a page to learn more about the development process

- [Return Button] As a user, I want to be able to retry my searches and go back to the search page from results

Sprint Schedule:

Sprint 1:

- {High} As a user, I want to input departure/arrival dates/locations to find plane tickets [7]

- {High} As a user, I want to see the results from my search [5]

- {Med} As a user, I want to be able to sort my results by date/cost [5]

- {Low} As a user, I want to see the best prices available for each ticket [3]

Sprint 2:

- {High} As a user, I want to find tickets available within a date range [4]

- {Mid} As a user, I want to be able to narrow my search with various parameters [5]

  - Number of connecting flights

  - Include/Exclude Airlines

  - Max Price

  - Number of Travelers

- {Mid} As a user, I want to autocomplete my origin and destination [5]

- {Low} As a user, I want to be able to find flights to a general location, rather than a specific destination [5]

Sprint 3:

- {Med} As a user, I want to be able to find tickets without entering departure/return dates [2]

- {Low} As a user, I want to be able to input multiple departure locations [3]

- {Low} As a user, I want to see my recent searches without waiting [4]

- {Med} As a user, I want to be able to retry my searches and go back to the search page from results [3]

Sprint 4:

- {High} As a user, I want to be recommended flights based off my location alone [5]

- {High} As a user, I want to be able to book tickets from my searches [3]

- {Med} As a user, I want to see a FAQ page to learn more about the development process [3]

Sanity Check:

There are a total of 62 story points over a 7 week working period. That is about 9 story points/person over those 7 weeks which is within our capacity

Product Backlog:

Multi-City Flight Plans

Bus/Train route planner

Sell tickets directly:

- Create and store login information

- Securely transfer client purchasing data

- Finalize ticket sales

Soft Date Limits on Range

Hotel search off of ticket details