Sprint 1 Plan - Getaway 1/19/26-1/27/26

The goal for this sprint is to set up a basic search page and get the backend and frontend communicating.

Tasks:

- (1) As a user, I want to input departure/arrival dates/locations to find plane tickets

  - (1-1) Create a landing page that accepts departure/return dates/locations, round trip, and number of passengers [5]

  - (1-2) Create calendar selectors for dates [1]

  - (1-3) Create endpoint that takes ticket parameters and searches for matching available tickets [5] - Sayer Harry

- (2) As a user, I want to see the available tickets in my search

  - (2-1) Create a results page that displays query results to the user [3]

  - (2-2) Format query results for results page [3]

  - (2-3) Formulate API Requests  [2]

  - (2-4) Cut down API response in table [5]

- (3) As a user, I want to be able to sort my results by date/cost

  - (3-1) Create a drop-down menu for sort options [1]

  - (3-2) Sort by price ascending/descending [2]

  - (3-3) Sort by trip length (return date - departure date) ascending/descending [2]

  - (3-4) Sort by return date ascending/descending [2]

Spikes:

- (4) Research flight APIs [5] - Sayer Harry

Infrastructure:

- (5) Create a GitHub repository [1]

- (6) Set up the backend server

  - (6-1) Configure server for webpage [2] - Sayer Harry

  - (6-2) Configure the server to allow queries from client [2] - Sayer Harry

Team Roles:

Project Owner: Sayer

Scrum Master: Alfred

Everyone: Developer

Initial Task Assignment:

| Sayer | (5) Create a GitHub repository [1] |
| --- | --- |
| Jarod | (3-1) Create a drop-down menu for sort options [1] |
| Alfred | (1-1) Create a landing page that accepts departure/return dates/locations, round trip, and number of passengers [5] |
| Tarun | (2-1) Create a results page that displays query results to the user [3] |
| Yong | (2-4) Cut down API response in table [5] |

Initial Burnup Chart:

Initial Scrum Board:

Scrum Times:

| Days: | Times: | Location: |
| --- | --- | --- |
| Monday | 1:45 PM | Baskin |
| Monday (TA meeting) | 2:45 PM | Online |
| Wednesday & Friday | 1:15 PM | Online |