Sprint 2 Plan - Getaway 1/27/26-2/10/26

The goal for this sprint is to implement search field components (date, location) and send those parameters to the backend to retrieve the data from the api.

Tasks:

- (1) As a user, I want to find tickets available within a date range

  - (1-1) Add input for exact date vs range of dates [1]

  - (1-2) Modify data tabling for range of dates [3] - Sayer Harry

  - (1-3) Modify API calls for a range of dates [3] - Sayer Harry

- (2) As a user, I want the search bars to autocomplete for locations so that I am making correct flight searches

  - (2-1) Set up a backend API to query locations [5]

  - (2-2) use locations api to autofill when a user types into a search box [5]

*Various Parameters*

- As a user, I want to be able to narrow my search by the number of travelers

  - .1 Create inputs [1]

  - .2 Conform api results to parameters [1] - Sayer Harry

- As a user, I want to be able to narrow my search by number of connecting flights

  - .1 Create inputs [1]

  - .2 Conform api results to parameters [1] - Sayer Harry

- As a user, I want to be able to narrow my search by airline

  - .1 Create inputs [1]

  - .2 Conform api results to parameters [1] - Sayer Harry

- As a user, I want to be able to narrow my search by max price

  - .1 Create inputs [1]

  - .2 Conform api results to parameters [1] - Sayer Harry

Spikes:

Infrastructure:

Team Roles:

Project Owner - Sayer Harry

Scrum Master - Tarun Yendrapati

Developer - Everyone

Initial Task Assignment:

| Sayer | (1-3) Modify API calls for a range of dates [3] |
| --- | --- |
| Jarod | (3-1) Create a drop-down menu for sort options [1] (from previous sprint) |
| Alfred | (1-1) Add input for exact date vs range of dates [1] |
| Tarun | (2-1) Create a results page that displays query results to the user [3] (from previous sprint) |
| Yong | (2-2) Set up a backend API for Amadeus to query locations [5] |

Initial Burnup Chart:

Initial Scrum Board:

Scrum Times:

| Days: | Times: | Location: |
| --- | --- | --- |
| Monday | 1:45 PM | Baskin |
| Monday (TA meeting) | 2:45 PM | Online |
| Wednesday & Friday | 1:15 PM | Online |