Sprint 2 Report

Actions to Stop Doing

- Making decisions without consulting the team members responsible for that work.

Actions to Start Doing

- Commenting what a block is doing, input and output formats

- Naming variables to be more consistent and precise

- The team should move our Monday meeting time to 1:45 PM so we can spend an hour of dedicated group work time after our Scrum.

Actions to Keep Doing

- Working in independent branches

- Getting a second opinion before merging

Work Completed

- Location Autocomplete Story

- Additional Search Parameters Story

- Stories from Sprint 1

Work Not Completed

- Date Range Story

Work Completion Rate

- We completed 2/3 of the assigned stories for this sprint, and the remaining story is 80% completed

During this sprint, our team completed 10 user stories totaling 24 story points. The sprint duration was 14 days.