Sprint 3 Plan - Getaway 2/10/26-2/24/26

The goal for this sprint is to expand on date range requests and enable more permissive user inputs, such as flexible departure/return dates and destinations.

Tasks:

- (1) As a user, I want to be able to find tickets without entering departure/return dates

  - (1-1) Add default values on the backend server [1] - Sayer Harry

- (2) As a user, I want to be able to input multiple origin/destination locations

  - (2-1) Configure backend for multiple origins & destinations [2] - Sayer Harry

  - (2-2) Allow for multiple selected origins and destinations on the search page [3]

- (3) As a user, I want to be able to see recent searches without waiting

  - (3-1) Cache recent searches in browser [3]

  - (3-2) Display recent search data on the search page for quick access [3]

  - (3-3) Cache flight results in the browser in case the user leaves the page [3]

- (4) As a user, I want to be able to retry a search and go back to the search page from the results page

  - (4-1) Add “Retry Search” button on the results page [2]

  - (4-2) Add “Back to Search” button on the results page [1]

Spikes:

- (5) Research how to find vendor links from flight details [5]

- (6) Research web hosting solutions [5]

Infrastructure:

- (7) Configure Docker container to run servers [5]

Team Roles:

Product Owner - Sayer Harry

Scrum Master - Jarod Cardenas

Everyone - Developers

Initial Task Assignment:

| Sayer | (1-1) Add default values on the backend side [1] |
| --- | --- |
| Jarod | (6) Configure Docker container to run servers [5] |
| Alfred | (5) Research how to find vendor links from flight details [5] |
| Tarun | (4-1) Add “Retry Search” button on the results page [2] |
| Yong | (3-3) Cache flight results in the browser in case the user leaves the page [3] |

Initial Burnup Chart:

Initial Scrum Board:

Scrum Times:

| Days: | Times: | Location: |
| --- | --- | --- |
| Monday | 1:45 PM | Baskin |
| Monday (TA meeting) | 2:45 PM | Online |
| Wednesday & Friday | 1:15 PM | Online |