Sprint 3 Report - 3/2/26

Actions to Stop Doing

- Pushing to main without doing a proper PR

Actions to Start Doing

- Update the team whenever you make a change to a module already in use

Actions to Keep Doing

- Commenting code blocks with explaination

Work Completed

- Multiple Origins/Destinations Story

- Retry Search and Return to Search Story

- Research Vendor Links Spike

- Configure Docker containers Infrastructure Task

Work Not Completed

- Default Departure/Return Dates Story

- Cached Search Results Story

Work Completion Rate

- 4/6 of our assigned stories/developer tasks were completed

- Default Departure/Return Dates is completed but not PRed

- Cached Search Results is 70% Completed

Burndown Chart