Sprint 4 Plan - Getaway 2/24/26-3/10/26

The goal for this sprint is to add a flight recommendation page, faq page, booking links for flights, and update our webpage design.

Stories:

- (1) As a user, I want to be recommended flights from just my location

  - (1-1) Create an endpoint for Getaway flight searches [5] - Sayer Harry

  - (1-2) Extend search results page for Getaway flight searches [3]

  - (1-3) Create a new page for Getaway flight [3]

  - (1-4) Create a button that asks the browser for the user's location and, on acceptance, routes to api query results [3]

- (2) As a user, I want to book flights from my search

  - (2-1) Create a booking link button on the frontend results page for each card [1]

  - (2-2) Create booking link when parsing flight data from API [3]

  - (2-3) Attach the booking link to the flight object that is passed to the frontend [1]

- (3) As a user, I want to see a faq page in case I have questions about the website

  - (3-1) Create a base page for the faq [1]

  - (3-2) Add any faq needed for users [3]

Infrastructure:

- (4) Switch to production environment [1]

- (5) Beautify Search Page [3]

- (6) Display query parameters on search page [3]

Team Roles:

Product Owner: Sayer Harry

Scrum Master: Yong Zhao

Everyone: Developers

Initial Task Assignment:

| Sayer | (1-1) Create an endpoint for Getaway flight searches [5] |
| --- | --- |
| Jarod | (1-3) Create a new page for Getaway flight [3] |
| Alfred | (5) Create New Homepage [3] |
| Tarun | (3-1) Create a base page for the faq [1] |
| Yong | (2-2) Create booking link when parsing flight data from API [3] |

Initial Burnup Chart:

Initial Scrum Board:

Scrum Times:

| Days: | Times: | Location: |
| --- | --- | --- |
| Monday | 1:45 PM | Baskin |
| Monday (TA meeting) | 2:45 PM | Online |
| Wednesday & Friday | 1:15 PM | Online |